Title:  Sprint Review and Sprint Retrospective Report

Name:  Fitzbert Anthony Patterson

Institution:  Southern New Hampshire University

Course:  Software Development Lifecycle / Agile Project - SNHU Travel Study

Lecturer:  Professor Judy Mason

Date: February 21-2026

SPRINT REVIEW

Purpose

The Sprint Review inspects completed sprint work, demonstrates functionality to stakeholders, and gathers feedback that guides future development while reinforcing transparency and collaboration it ensures alignment between business expectations and the delivered product increment.

Sprint Goal

Enhance the SNHU Travel application by improving the user interface, correcting image resources, and refining slideshow navigation for clear destination viewing.

Introduction

Application of Scrum Roles

Each Scrum role contributed directly to project success. The Scrum Master facilitated Scrum events, removed impediments, and promoted transparency and reflection aligned with Agile principles (Schwaber & Sutherland, 2020). The Product Owner prioritized backlog items and represented user value to ensure meaningful traveler-focused functionality (Almeida & Bálint, 2024). Developers implemented features using clarified acceptance criteria and collaborated with testers to reduce ambiguity. Testers translated user stories into validation scenarios to ensure quality and alignment with requirements (ISTQB, 2023). Scrum roles enabled delivery through facilitation, prioritization, implementation, and validation. Cross-functional collaboration strengthened shared ownership and quality.

Work Completed

User stories progressed from concept to validated functionality through incremental development, refined acceptance criteria, and continuous testing. Iterative feedback ensured alignment with traveler needs and reduced development risk (Schwaber & Sutherland, 2020). These include the following: Fixed image loading and resource paths; Improved UI layout and readability; Verified runnable JAR execution; and, Ensured alignment with acceptance criteria.

Completion and Validation

Time-boxed Scrum events enabled rapid clarification of priorities and adaptation to change. Incremental delivery allowed updates without restarting the project, demonstrating flexibility absent in Waterfall’s rigid structure (Almeida & Bálint, 2024).

Iterative development, continuous testing, and time-boxed Scrum events enabled rapid correction and reduced delivery risk compared with Waterfall methods.

Stakeholder Feedback

Daily Scrums, Sprint Planning, Reviews, and Retrospectives created shared visibility into progress and blockers. Clear communication improved accountability, collaboration, and alignment with customer value (ISTQB, 2023; Schwaber & Sutherland, 2020).

Stakeholders also recommended several functional and visual enhancements. These include adding new travel destinations, implementing booking or destination-detail features, and improving overall styling consistency across the user interface.

Backlog Updates

The product backlog was updated to reflect stakeholder recommendations and sprint insights. New priorities include implementing destination detail interaction, expanding the destination dataset, applying an advanced user interface theme, and improving overall error handling. These updates aim to enhance usability, increase application functionality, and support a more stable and visually consistent user experience in upcoming sprints.

Overall Outcome

Sprint goal achieved with a stable and improved functional increment.

SPRINT RETROSPECTIVE

What Went Well

The Sprint Retrospective highlighted several positive outcomes that contributed to the sprint’s success. Clear communication of requirements and effective Scrum facilitation supported steady progress throughout development. Technical challenges were resolved through successful debugging and user interface improvements, while cross functional collaboration strengthened teamwork and shared ownership of results. These combined efforts enabled the delivery of a functional working increment that met the sprint objectives and provided a strong foundation for future improvements.

What Could Improve

Several opportunities for improvement were identified during the Sprint Retrospective. Earlier verification of dependencies could reduce technical delays and prevent avoidable errors during development. Increasing the frequency of testing throughout the sprint would support faster issue detection and improve overall product quality. Earlier collaboration with stakeholders would help clarify expectations and ensure alignment with user needs, while stronger refinement of user stories would provide clearer guidance for implementation and reduce ambiguity in future sprints.

Root Causes

The Sprint Retrospective identified several underlying causes that contributed to development challenges during the sprint. Incorrect assumptions about resource structure led to avoidable technical issues, while limited interim validation delayed the discovery of defects and usability concerns. Feedback occurring later in the sprint reduced the team’s ability to adjust quickly, and lightweight user stories required additional clarification during implementation. Addressing these root causes will help improve accuracy, responsiveness, and overall development efficiency in future sprints.

Action Items

Several action items were established to improve effectiveness in the next sprint. The team will introduce early testing checkpoints to detect issues sooner and reduce rework. Mid sprint stakeholder reviews will be added to maintain alignment with expectations and gather timely feedback. Acceptance criteria will be clarified at the start of the sprint to guide implementation more clearly. Continuous communication across Scrum roles will be strengthened, and estimation discussions will be improved to better anticipate complexity and risk in upcoming work.

Team Reflection

Agile iteration enabled rapid correction, stakeholder alignment, and continuous improvement. Strengthening early testing and communication will improve future sprint efficiency and quality.

REFERENCES

Almeida, F., & Bálint, B. (2024). Approaches for hybrid scaling of agile in the IT 	industry.

International Software Testing Qualifications Board. (2023). Certified tester foundation 	level syllabus (v4.0).

Schwaber, K., & Sutherland, J. (2020). The Scrum Guide: The definitive guide to Scrum.